## Slide 1
Creating an Agile Culture

## Slide 2: Damon Poole – Chief Agilist, Eliassen Group
Providing our Clients
  Coaching: Checkups, Transformation, and Tune-ups
  Full Agile Curriculum
23 years of process change: small co-located teams to multi-hundred team global enterprises
Founder and past CTO and CEO of AccuRev
Creator of multiple award winning products
Past President and Vice President of Agile New England
Author of “DIY Agile Kickstart”
Consulted with Ford IT, Orbitz, Fidelity, Capital One, ING Direct, and many others
Taught Agile techniques to thousands of people

## Slide 3: Agenda
What is culture?
What is Agile?
Why change?
The core of Agile culture
How to affect change

## Slide 4: A Few Definitions of Culture
cul·ture noun:
the set of shared attitudes, values, goals, and practices that characterizes an institution or organization <a corporate culture focused on the bottom line>
a way of thinking, behaving, or working that exists in a place or organization (such as a business)
the set of values, conventions, or social practices associated with a particular field, activity, or societal characteristic
Merriam Webster Dictionary

## Slide 5: What Defines Culture?
  Embodied by…
    Behavior
    Traditions
    Customs
    Practices
    Taboos
    Ceremonies
    Rituals
    Symbols
    Language (Jargon!)
    Conventions
    Rules / laws
  Foundations
    Goals
    Values
    Beliefs
    Principles
Culture reinforces goals, values, beliefs, and principles

## Slide 6: Role-Based Culture
Split into “teams”
Try to be as cross-functional as possible
Each team will be assigned a role to discuss
  Developers
  Testers
  Business people
  Managers
  Project managers
  UX folks
Come up with a list of beliefs and values for your team’s assigned role
Use the context of traditional development, not Agile
5 min
Notes: After providing these instructions, go back to manifesto and let people ready through to figure out which one they want to choose.
When they are ready, quickly point to the values and principles one by one and ask for a show of hands who picked each one. It is always interesting to see what people chose and helps the class see that there is good support and interest in many/most of the items listed. Helps people see who else is like-minded as well.
People are choosing a value/principle because later you will give them the opportunity to comment on which of the values/principles applies in a particular situation.

## Slide 7
Agile

## Slide 8: Agile Techniques Come From the Agile Community
Scrum
User stories
Continuous Integration
TDD
Unit testing
Kanban
XP
SAFe
Enterprise Agility
Etc.
Agile Manifesto
Agile Community
Agile Toolkit
Agile – an adjective that describes anything that supports the values and principles of the Agile Manifesto.
Notes: All of the Agile practices, methods, technologies, come from the Agile Community. The Agile Community follows the principles and values of the Agile Manifesto.
Not all of the Agile techniques are actually Agile. Sometimes it takes a while to realize it. If something doesn’t feel Agile, hold it up to the Agile Manifesto to see if it measures up.
For instance, burning down by hours has nothing to do with measuring working software, but burning up by story points of done stories does.

## Slide 9: Agile Manifesto
We are uncovering better ways of developing software by doing it and helping others do it.
“Responding to change over following a plan”
“Customer collaboration over contract negotiation”
“Working software over comprehensive documentation”
“Individuals and interactions over process and tools”
Values
“The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.”
“Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.”
“Working software is the primary measure of progress.”
“Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.”
“Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.”
“Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.”
“At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.”
“Continuous attention to technical excellence and good design enhances agility.”
“Business people and developers must work together daily throughout the project.”
“Build projects around motivated individuals, give them the environment and support they need, and trust them to get the job done.
“Simplicity -- the art of maximizing the amount of work not done – is essential.”
“The best architectures, requirements, and designs emerge from self-organizing teams”
Principles

## Slide 10: Exercise: What do you believe?
Read each value and principle
How many values and principles resonate with you?
5 min
Notes: After providing these instructions, go back to manifesto and let people ready through to figure out which one they want to choose.
When they are ready, quickly point to the values and principles one by one and ask for a show of hands who picked each one. It is always interesting to see what people chose and helps the class see that there is good support and interest in many/most of the items listed. Helps people see who else is like-minded as well.
People are choosing a value/principle because later you will give them the opportunity to comment on which of the values/principles applies in a particular situation.

## Slide 11: Some Aspects of Traditional vs Agile Culture
Area | Traditional | Agile
Organizational structure | Function & project | Product, team, & delivery
Compensation | Individual based | Includes team and delivery components
Impediment raising | Rarely raised | Focus on raising & addressing
Management of teams | Directing | Enabling
Business & IT interaction | IT is a cost center | Customer oriented partnership
Teams | Large, functional, project-based, transient, & dynamic | Small, cross-functional, product-based, long standing & static
Customer Interaction | Requirements and acceptance | Throughout entire process
Transparency | Low | High
Trust | Low | High

## Slide 12
Why Change?

## Slide 13: Break Everything Down into Minimum Viable Increments (MVIs)
2
4
6
1
3
5
7
9
11
13
8
10
12
14
15
17
16
18
months
$0
$300K
$600K
$900K
MVI 2
?
MVI 1
Project A

## Slide 14: An Example of the Effect of Working by MVI
2
4
6
1
3
5
7
9
11
13
8
10
12
14
15
17
16
18
months
$0
$150K
$450K
MVI 2
MVI 1
Receive an extra $450K

## Slide 15: The Cost of Too Many Projects in Progress
2
4
6
1
3
5
7
9
11
13
8
10
12
14
15
17
16
18
months
Project F
Project E
Project D
Project B
Project C
Project A
Notes: Project that take a long time have a higher probability to be cancelled or shelved

## Slide 16: An Example of the Effect of Limiting Projects in Progress
2
4
6
1
3
5
7
9
11
13
8
10
12
14
15
17
16
18
months

## Slide 17: An Example of the Effect of Limiting Projects in Progress
Project A
Project B
2
4
6
1
3
5
7
9
11
13
8
10
12
14
15
17
16
18
months

## Slide 18: An Example of the Effect of Limiting Projects in Progress
2
4
6
1
3
5
7
9
11
13
8
10
12
14
15
17
16
18
Project D
Project A
$0
$600K
$1.2M
Project F
$2.4M
$3.6M
Project E
Project C
Project B
Receive an extra $3.6M
months
Notes: Requires smaller # of projects in progress
Requires prioritizing the order of projects

## Slide 19
The Core of Agile

## Slide 20: Continuous Improvement Management Cycle
Popularized by
Dr. W. Edwards Deming
Plan
Do
Check
Act

## Slide 21: Basic Scrum Cycle
Plan
Do
Check
Act
A 1-4 week cycle
Deliverable
(Actual delivery optional)
Higher quality
Real visibility
Quick change

## Slide 22: Agile Teams… using Traditional Integration
Integration
Testing
Hardening
Done!
Done!
Done!
Iteration (Sprint)
Multi-team Agility

## Slide 23: Agile Within an SDLC
Agile Teams
Req & Est
Design
Plan
Test
UAT
Release
Funding
2
4
6
1
3
5
7
9
11
13
8
10
12
14
15
17
16
18
Development
int
Trad Proj Mgmt
int
int

## Slide 24: Iterations (aka Sprints)
2
4
6
1
3
5
7
9
11
13
8
10
12
14
15
17
16
18
Iterations – regular intervals of time, from 1-4 weeks, in which the team produces a deliverable increment of work.
Sprints – the term Scrum uses for iterations.

## Slide 25: Multiple Competing Requests
TEAM
Members of the team are bombarded by conflicting requests
Customer two
Production issues
Stakeholder one
Stakeholder two
Customer one
Regressions
Notes: Agile or not, it is typical for implementers to get requests from multiple places. A backlog is a great tool for solving this issue of conflicting priorities.

## Slide 26: The “Locked Room”
AGILE TEAM
BACKLOG
Definition of Ready
Asdf asdf qwerty asdf.
Qwerty asdf hj klm.
Asdfasdf qwert jkl.
If you can read this you are way too close.
No, really, back up.
Why are you still reading this?
Must pass all performance tests
Graphics do not contain the color red.
ENTER
Definition of Done
Asdf asdf qwerty asdf.
Qwerty asdf hj klm.
Asdfasdf qwert jkl.
If you can read this you are way too close.
No, really, back up.
Why are you still reading this?
Must pass all performance tests
Graphics do not contain the color red.
EXIT
Exercise: in “teams” create list of potential behavior changes

## Slide 27
Benefit: travelling 3,000 miles in 6 hours for $400
Notes: If you want to go 3,000 miles for $400 in 6 hours, there is only one way to get that benefit: jet travel. Remove any of the pieces and you don’t get the (full) benefit. Same thing with Scrum. You can remove some of the pieces, but you won’t get the full benefit.

## Slide 28
Benefit: travelling 3,000 miles in 6 hours for $400
Plane
  Aerodynamic body
  Control surfaces
  More lift than weight
  Landing gear
Trained pilot (s)
At least two runways
Notes: If you want to go 3,000 miles for $400 in 6 hours, there is only one way to get that benefit: jet travel. Remove any of the pieces and you don’t get the (full) benefit. Same thing with Scrum. You can remove some of the pieces, but you won’t get the full benefit.

## Slide 29
Change is Difficult

## Slide 30: Cultural Changes to Make
What needs to change?
  Personally?
  In your organization?
One item per card, write:
  Beliefs that are contrary to Agile, mark ‘B’
  Values that are contrary to Agile, mark ‘V’
  Things at risk, mark “R”
  Concerns about Agile, mark “C”
  Impediments to Agile, mark “I”
  Adaptations to Agile, mark “A”
Notes: Collect all cards. Ask them to keep the least impossible to overcome issue.

## Slide 31: Making a Change
Hold up your card from earlier…

## Slide 32: Typical Problems When Making Big Organizational Changes
Accepting a lack of urgency
“This is really just a small change”
Confusion
  What are we doing?
  Why are we doing it?
  Who is doing it?
  How will we do it?
  What’s in it for me… and when?
Status-quo messages drown out messages about changes
Failure to remove obstacles
Lack of short-term wins, or lack of visibility of those wins
Declaring victory too soon
Notes: Allowing complacency
  “This will blow over I’ll just wait this out”
  “Things are fine, there’s no reason to change”
Treating Agile as a small change within the existing system
  Big benefits don’t come for free
  Agile usually requires changes to the system, requires involvement from those that can change it
Confusion: “What are we doing? What’s in it for me? How will we do it? How long will it take? When will we start seeing benefits?”
Old messages win out
  There is a constant drumbeat of the old ways
  Constant communication of the new ways are required
Failure to remove obstacles
  Communicates lack of resolve
  Encourages resistance
Lack of short-term wins, or lack of communication of those wins
Declare victory too soon
  “We did it!”
  Risk of backsliding until Agile is “the way we do things around here”

## Slide 33: Kotter Change Model for Agile
Establish a sense of Urgency
Create an Agile Transformation Vision
Empower the organization
Remove obstacles
Change the system
Support learning (“failing fast”)
Plan for ongoing wins
Continue until the new ways have become “The way we do things around here”
Form a Guiding Coalition
Constant Communication
Based on the Kotter Change Model.
The Kotter Change Model was first published in 1995.

## Slide 34: Next Steps / Q&A
Consider how you personally can affect change
Damon Poole
dpoole@eliassen.com
@damonpoole
eliassenagileblog.com